7.1.1. Implementation of the 3rd Energy Package for gas, and of the electricity integration package

| Sub-area | 7.1. Energy sector transformation |
| --- | --- |
| Reform | 7.1.1. Implementation of the 3rd Energy Package for gas, and of the electricity integration package |
| Reporting indicator | Status of legal and regulatory framework |
| Reform Step | - Third-party access to gas infrastructure is in place |
| Step deadline | June 2025 |
| Step value in EUR | 20,381,435. |
| Responsible | Ministry of Mining and Energy and Energy Agency of the Republic of Serbia (AERS) |
| Baseline | Energy Law provides legal basis and Rules on the Operation of the Transport System submitted to the Energy Agency of the Republic of Serbia by "Transportgas Srbija" for approval. |
| Sources of verification | Report of TSO |

# Analysis

| Define step milestones | - Legal obligation for third‑party access exists (ISO duty to approve and charge TPA under Energy Law; refusal conditions bounded by law). - Operational rules enabling TPA are adopted and regulator-approved (Transportgas “Rules on Operation” and subsequent amendments). - Transmission Network Code is approved with consultation, covering access and allocation procedures. - Capacity booking/allocation mechanisms are operationalized and public calls are issued (at least for annual capacity cycles). - Evidence that TPA is effective, transparent, and non‑discriminatory at interconnection points (the real “in place” test). - Structural constraints (exemptions/reservations) do not undermine TPA in practice (e.g., exemption regimes do not neutralize market access). |
| --- | --- |
| Analyse achievement of each milestone | For each identified milestone, provide a succinct analysis of its implementation process. Use numbered points corresponding to the defined milestones above. Please provide references wherever possible. - The Energy Law specifies that the ISO (Article 228) must “approve and charge third-party access” to the system (among other tasks), anchoring TPA as a statutory duty. - Transportgas publishes its rules framework publicly, including “Rules on Operation” (published 07.02.2025) and later amendments (published 28.05.2025), alongside AERS consent decisions. The AERS Council decision (30 January 2025) gave consent to Transportgas’ Rules on Operation adopted by the company assembly on 28 January 2025 (evidence of regulator approval). The rules text itself contains dedicated chapters on system access and capacity allocation, indicating that the formal operational rulebook exists. - AERS’ approval of the Natural Gas Transmission Network Code of Transportgas (30 January 2025) states that (i) the code was submitted on 28 January 2025, (ii) a public hearing occurred 9 August–9 September 2024, and (iii) the code regulates free access/fair treatment, including “access to the transmission system” and “capacity allocation on system entry and exit points.” - Transportgas’ capacity-allocation platform states that annual capacity allocation results for gas years 2026–2030 were completed through its operational platform, aligned with the ENTSOG auction calendar, with the call for offers running 6 June–7 July 2025 and allocation completed 8 July 2025. This supports that at least one structured capacity-allocation process was run in June 2025 . - Despite the existence of rules and a platform statement, external assessments indicate that effective, transparent TPA at interconnection points was still not ensured during the relevant assessment windows. The Energy Community Secretariat’s Serbia report states that “transparent third‑party access and, consequently, capacity allocation have not yet been conducted” at IPs managed by Transportgas and that the booking system was problematic, due to difficult access and the lack of guidance. The Energy Community Regulatory Board’s (ECRB) contractual congestion report for 2025 explicitly interprets Transportgas “non‑offer of capacity” as signaling a lack of third‑party access on three interconnection points. The European Commission similarly calls for Serbia to ensure “effective, non-discriminatory, and transparent third-party access at all gas entry points,” indicating this is not considered fully achieved. The preparations for the Regional Booking Platform have progressed, with the operationalization expected soon, in gas year 2026/2027. This effort should greatly improve the TPA in Serbia. - Structural constraints materially affect TPA. An AERS exemption act document concerning Gastrans discusses an “objective reason” justifying 88% of capacity for priority allocation at entry and exit points and sets a long-term exemption architecture, which inherently limits open access on key corridors and reduces the practical contestability of entry capacity. The mix of (i) reserved/exempted capacity regimes and (ii) Transportgas non-offer/non-availability at certain IPs as flagged by ECRB makes it difficult to conclude that TPA is “in place” in the Reform Agenda sense of open, non-discriminatory access. |
| Key issues in implementation | A core issue is the difference between formal readiness (rules, codes, platform notice) and effective openness (capacity actually offered and allocable transparently to third parties). The Energy Community Secretariat and ECRB assessments show continuing problems with non-offer of capacity and missing transparency/user-friendliness, which undermines the operational meaning of “TPA is in place.” A second issue is that exemption/reservation regimes on key corridors constrain practical entry access. Even with a formal TPA framework, large reserved capacity shares reduce competitive access in practice, particularly if coupled with limited or non-offered capacity on other interconnection points. |
| Analyse how key principles of RGF were respected in the reform step implementation | Transparency There is progress in transparency. Rules and some results are published, as well as the information and results of public conculstations regarding the adoption of network code. Inclusivity The AERS-approved transmission network code underwent a public consultation (August 9–September 9, 2024), indicating a formal participatory mechanism, lasting for 30 days. Most of the milestones are of the technical nature, so no broader participation is required. Proportionality for intended purpose Issuing rules/codes and running an annual allocation cycle is proportionate to implementing EU-style network code requirements. The concern is not excess, but insufficient practical effect. Equal treatment / non‑discrimination The ECRB report explicitly links non-offer of capacity by Transportgas to lack of third‑party access, and the Energy Community Secretariat describes non-transparent allocation to incumbents. These are directly inconsistent with the equal-treatment principle for market entry. |
| Public availability of evidence of implementation | Has the final source of verification (as per Reform Agenda) been made publicly available? If yes, please list the source (provide link) and date. Publicly available: YES, although not as listed in the Reform Agenda. The information on the “Gas Infrastruktura” company is available on the website of Serbian Business Registry Agency. The main issue was lack of Report of TSO on non-discriminatory measures for 2025, which is expected later in 2026 (the Report for 2024 was published in November, 2025). Source: - Government of the Republic of Serbia - AERS - Energy Community Secretariate Link: - https://www.paragraf.rs/propisi/zakon_o_energetici.html - https://www.paragraf.rs/propisi/zakon-o-cevovodnom-transportu-gasovitih-i-tecnih-ugljovodonika-i-distribuciji-gasovitih.html - https://www.transportgas-srbija.rs/vesti/obavestenje-o-zapocinjanju-javnix-konsultacija-vezano-za-nacrt-pravila-o-radu-transportnog-sistema-transportgas-srbija-doo-i-nacrta-modela-ugovora-o-transportu-prirodnog-gasa - https://api.transportgas-srbija.rs/assets/izvestaj-sa-javne-konsultacije-vezane-za-nacrt-pravila-o-radu-transportnog-sistema-transportgas-srbija.doc - https://api.transportgas-srbija.rs/assets/odluka-saveta-agencije-za-energetiku-republike-srbije-odavanju-saglasnosti-na-pravila-o-radu-%281%29.pdf - https://www.transportgas-srbija.rs/sr/pristup-sistemu/pravila-o-radu-transportnog-sistema - https://www.energy-community.org/dam/jcr:5b4ff2d5-5672-4989-ad81-d7fd9e27a7f7/Serbia_IR25CP.pdf - https://kp.transportgas-srbija.com/capacity-allocation - https://kp.transportgas-srbija.com/OfferView Date of publication: - 1) November, 2024 - 2) November, 2025 - 3) August, 2024. - 4) September, 2024. - 4) January, 2025. - 5) February, 2025. - 6) December, 2025. - 7) - 8) Accessed 26 February, 2026. |
| Analyse quality of the final output of the reform step | The presence of a published network code and operational rules suggests formal alignment with EU-style network code frameworks, and the Energy Community Secretariat notes that certain documents are “largely compliant” with key EU regulations (e.g., CAM and balancing-related regulations) in its Serbia 2025 report. Yet, quality against EU accession standards hinges on enforceable, non-discriminatory access “at all gas entry points,” which the European Commission marks as still pending. Furthermore, the participation in the Regional Booking Platform has not begun yet, but it is expected soon. |

# Final assessment

| Assess formal achievement | Not achieved |
| --- | --- |
| Elaboration of final assessment | By the end of 2025 there is strong evidence of rulemaking and at least one structured allocation cycle, but multiple authoritative external sources continue to identify lack of effective, non‑discriminatory, transparent TPA at interconnection points and signal non‑offer of capacity by Transportgas as a TPA failure indicator. This falls short of the step’s substantive requirement that TPA “is in place.” Participation in the Regional Booking Platform has not commenced, but the operationalization and participation of Transportgas Srbija is expected in gas year 2026/2027, which should greatly increase TPA. We therefore consider this reform step as not achieved. |

https://www.paragraf.rs/propisi/zakon_o_energetici.html (accessed on 26 February, 2026).

https://api.transportgas-srbija.rs/assets/pravila-o-radu-transportnog-sistema-prirodnog-gasa-transportgas-srbija-doo-novi-sad.pdf (accessed on 26 February, 2026).

https://api.transportgas-srbija.rs/assets/odluka-o-izmenama-i-dopunama-pravila-o-radu-transp.-sist.-prir.-gasa.pdf (accessed on 26 February, 2026).

https://api.transportgas-srbija.rs/assets/odluka-saveta-agencije-za-energetiku-republike-srbije-odavanju-saglasnosti-na-pravila-o-radu-(1).pdf (accessed on 26 February, 2026).

https://kp.transportgas-srbija.com/capacity-allocation (accessed on 26 February, 2026).

https://www.energy-community.org/dam/jcr:5b4ff2d5-5672-4989-ad81-d7fd9e27a7f7/Serbia_IR25CP.pdf (accessed 26 February, 2026).

https://www.energy-community.org/dam/jcr:7c34a562-af01-474e-bbad-6f6fa609fe0c/ECRB%20Report%20on%20contractual%20congestions%202025_approved.pdf (accessed on 26 February, 2026).

https://gastrans.rs/about-the-project/%D0%B5vents/?lang=en (accessed on 26 February, 2026).

https://www.transportgas-srbija.rs/vesti/obavestenje-o-zapocinjanju-javnix-konsultacija-vezano-za-nacrt-pravila-o-radu-transportnog-sistema-transportgas-srbija-doo-i-nacrta-modela-ugovora-o-transportu-prirodnog-gasa; Report of the results of public consultations is available here: https://api.transportgas-srbija.rs/assets/izvestaj-sa-javne-konsultacije-vezane-za-nacrt-pravila-o-radu-transportnog-sistema-transportgas-srbija.doc (accessed on 26 February, 2026).