7.1.7 Implementation of the Energy Efficiency Directive, the Energy Performance of Buildings Directive, Ecodesign and energy labelling legislation

| Sub-area | 7.1. Energy sector transformation |
| --- | --- |
| Reform | 7.1.7 Implementation of the Energy Efficiency Directive, the Energy Performance of Buildings Directive (EPBD), Ecodesign and energy labelling legislation |
| Reporting indicator | Degree of implementation of the EPBD |
| Reform Step | - The EPBD is implemented: recast of minimum energy performance standards for non-residential buildings and setting nearly zero energy building standards for new buildings, issuing of EPC in line with EPBD; independent control systems for EPC and inspection reports for heating and cooling systems. |
| Step deadline | December 2025 |
| Step value in EUR | 13,587,623.37 |
| Responsible | Ministry of Construction, Transport and Infrastructure and the Ministry of Mining and Energy |
| Baseline | CREP system is operational |
| Sources of verification | Approval of the Methodology by the Government of RS. |

# Analysis

| Define step milestones | Since the Central Registry of Energy Passports (CREP) is already established, as per baseline, the following milestones are defined: - Minimum energy performance standards (MEPS) for non-residential buidlings recast adopted - Net-Zero Energy Buildings (nZeb) standards adopted - Energy Performance Certification (EPC) scheme operational - EPC scheme aligned with EPBD - Independent control system for EPCs and Heating, Ventilation, and Air Conditioning (HVAC) inspections established |
| --- | --- |
| Analyse achievement of each milestone | - MEPS for non-residential buildings recast have not yet been adopted. The Energy Community Secretariat reports that despite adoption of a long-term building renovation strategy in February 2022 (including targets and introducing nZEB standards conceptually), no further progress was made in alignment with the EPBD and that the draft regulation on minimum energy performance requirements and building certification has not yet been finalised, preventing full compliance. - nZEB standards are not yet adopted as a binding recast standard package. While Serbia’s 2022 long-term renovation strategy references introducing nZEB standards (especially for new public and commercial structures), Energy Community reporting states there was still no progress in EPBD alignment and that the key draft regulation on minimum energy performance requirements/certification was not finalized, suggesting nZEB standards required by the step were not adopted as enforceable technical rules. - EPC scheme operational is operational, but not aligned with EPBD. Serbia has an established EPC framework through long-standing by-laws: - The Rulebook on Energy Efficiency of Buildings (Official Gazette 61/2011) defines energy properties, calculation methods, and energy requirements for new and existing buildings and references use of national software/methodology annexes. - The Rulebook on issuing EPC certificates (Official Gazette 69/2012, amended through 102/2025) specifies EPC (“energy passport”) issuance procedures, licensing requirements for authorized organizations, and applies to new buildings and certain renovated existing buildings. However, the Reform step requires EPBD-aligned issuance plus independent controls and updated methodology, which has not yet been drafted and adopted. The Central Registry of Energy Passports (CREP) is operational. - Both the Energy Community Secretariat and the European Commission’s Serbia reporting emphasize that Serbia still needs to finalize and adopt EPBD-aligned implementing legislation for energy performance of buildings. This strongly indicates that the EPC system, while existing, is not fully aligned with the EPBD standard expected under accession-oriented requirements and the Reform Agenda step. It requires EPBD-aligned issuance plus independent controls and updated methodology, which has not yet been drafted and adopted. Although the Serbian EPC methodology calculates primary energy and CO₂ emissions, building energy classes are still determined primarily based on heating demand (QH,nd). This indicates that the classification methodology is not fully aligned with the EPBD approach, which requires energy classes to reflect the overall primary energy performance of the building. - Independent control of EPCs and HVAC inspections: Not established. Energy Community reporting notes that rulebooks for inspecting heating and air-conditioning systems were adopted in 2023 and supported by instructions and a register of authorised inspection providers in 2024–2025. However, the same report notes the draft regulation on minimum energy performance requirements/certification was not finalized, suggesting institutional readiness is incomplete. |
| Key issues in implementation | Core legal instrument is missing, which should align standards with EPBD. There is a mismatch between existing EPC rules and EPBD recast implementation. Serbia’s EPC framework exists and has been updated, but the Reform Agenda step demands recast MEPS, nZEB, and independent controls elements that are not evidenced as adopted/operational by end-2025. The next step would be to draft the Methodology for calculating the energy performance of buildings, in line with EPBD and to update the existing Rulebook on Energy Efficiency of Buildings. |
| Analyse how key principles of RGF were respected in the reform step implementation | Transparency Core baseline rules (2011/2012 rulebooks, including 2025 updates) are publicly accessible via MGSI documentation, but the key information on Methodology for calculating the energy performance of buildings are not publicly available. Inclusivity The inclusivity principle was rather low in this Reform step. The Law on Amendments to the Law on Planning and Construction was adopted in October 2025, under an expedited procedure, without a public consultation process. The Rulebook on issuing EPC certificates also did not involve broader public participation. While the competent authority is not legally required to conduct such consultations for Rulebooks, involving the broader public in the drafting of the next Rulebook, particularly in the context of transposing the EPBD standards, would be beneficial. |
| Public availability of evidence of implementation | Has the final source of verification (as per Reform Agenda) been made publicly available? If yes, please list the source (provide link) and date. Publicly available: YES, although not as listed in the Reform Agenda. Source: - Government of the Republic of Serbia - Legal-information system of the Republic of Serbia (Official Gazette of the Republic of Serbia) Link: - https://www.paragraf.rs/propisi/zakon_o_planiranju_i_izgradnji.html - https://www.mgsi.gov.rs/sites/default/files/Pravilnik%20o%20energetskoj%20efikasnosti%20zgrada.pdf - https://www.mgsi.gov.rs/sites/default/files/pravilnik_o_uslovima_sadrzini_i_nacinu_izdavanja_sertifikata_o_energetsk.pdf - https://crep.gov.rs/ - https://www.mei.gov.rs/srl/vesti/3355/detaljnije/w/0/analiza-metodologija-proracuna-energetske-efikasnosti-zgrada-korak-blize-evropskim-standardima-u-okviru-pregovarackog-poglavlja-15/ - https://www.energy-community.org/dam/jcr:5b4ff2d5-5672-4989-ad81-d7fd9e27a7f7/Serbia_IR25CP.pdf - Date of publication: - 1) October 2025; - 2) 2011; - 3) December 2025; - 4) Document was accessed on 26 February, 2025; - 5) July 22, 2025. - 6) Accessed on 26 February, 2026. |
| Analyse quality of the final output of the reform step | As of end-2025, the quality of delivery falls short of the Reform Agenda and EU/EnC standards because the key EPBD-alignment instrument (minimum requirements + certification rulebook in an EPBD-aligned recast form) was not finalised, according to the Energy Community Secretariat, and available documents. While the existence and updating of national rulebooks demonstrate continuity of an EPC framework, they do not equal “EPBD implementation” at the level required (MEPS recast, nZEB standards, independent control systems). |

# Final assessment

| Assess formal achievement | Not achieved. |
| --- | --- |
| Elaboration of final assessment | The step requires a full EPBD implementation package including recast MEPS for non-residential buildings, nZEB standards for new buildings, EPBD-aligned EPC issuance, and independent controls for EPCs and HVAC inspections. Official Energy Community reporting and available documents indicate that the foundational draft regulation on minimum energy performance requirements and building certification was still not finalised by the 2025 reporting period. Therefore, core deliverables remain missing and the step cannot be considered achieved by December 2025, even though parts of the EPC framework and CREP exist and were updated. Therefore this step is considered as not achieved. |

https://www.energy-community.org/dam/jcr:5b4ff2d5-5672-4989-ad81-d7fd9e27a7f7/Serbia_IR25CP.pdf (accessed on 26 February, 2026).

https://pravno-informacioni-sistem.rs/eli/rep/sgrs/vlada/strategija/2022/27/1/reg (accessed on 26 February, 2026).

https://www.mgsi.gov.rs/sites/default/files/Pravilnik%20o%20energetskoj%20efikasnosti%20zgrada.pdf (accessed on 26 February, 2026).

https://www.mgsi.gov.rs/sites/default/files/pravilnik_o_uslovima_sadrzini_i_nacinu_izdavanja_sertifikata_o_energetsk.pdf (accessed on 26 February, 2026).

https://crep.gov.rs/ (accessed on 26 February, 2026).

https://www.mgsi.gov.rs/sites/default/files/pravilnik_o_uslovima_sadrzini_i_nacinu_izdavanja_sertifikata_o_energetsk.pdf (accessed on 26 February, 2026).

https://www.paragraf.rs/propisi/pravilnik-o-kontroli-sistema-za-grejanje-zgrada.html (accessed on 26 February, 2026).

https://pravno-informacioni-sistem.rs/eli/rep/sgrs/ministarstva/pravilnik/2023/14/1 (accessed on 26 February, 2026).

https://www.energy-community.org/dam/jcr:5b4ff2d5-5672-4989-ad81-d7fd9e27a7f7/Serbia_IR25CP.pdf (accessed on 26 February, 2026).

https://www.paragraf.rs/izmene_i_dopune/231025-zakon-o-izmenama-i-dopunama-zakona-o-planiranju-i-izgradnji.html (accessed on 26 February, 2026).

https://www.insajder.net/vesti/predlog-izmena-zakona-o-planiranju-i-izgradnji-skupstini-dostavljen-po-hitnom-postupku-i-bez-javne-rasprave-video (accessed on 26 February, 2026).